Script-Controlled ACL – Restrict Record Access Based on Field Value

4. Project Planning Phase

Team ID : SWTID-2026-7417

4.1 Planning Objective

The project can be executed as a structured ServiceNow micro-project. The supplied lab specifies a timer of three hours, so the plan below organizes the work into manageable milestones while preserving time for verification.

4.2 Work Breakdown Structure

| Milestone | Activity | Output |
| --- | --- | --- |
| M1 | Create EEE User and custom roles | User and roles ready |
| M2 | Create Institution Details table | u_institution_details created |
| M3 | Add fields and sample records | Data model ready for testing |
| M4 | Create Read ACL | Branch-aware Read control |
| M5 | Create Create/Write/Delete ACLs | CRUD permission model |
| M6 | Impersonation and verification | Test evidence and results |
| M7 | Documentation and demonstration | Final project package |

4.3 Suggested Three-Hour Schedule

| Time | Planned Work |
| --- | --- |
| 0:00–0:25 | User and role preparation |
| 0:25–0:55 | Table and field creation |
| 0:55–1:15 | Sample record creation |
| 1:15–1:50 | Read ACL and script configuration |
| 1:50–2:20 | Create, Write and Delete ACLs |
| 2:20–2:45 | Impersonation and verification |
| 2:45–3:00 | Documentation, screenshots and final review |

4.4 Dependencies

• Administrator access is required before user, role, table and ACL configuration.

• The custom table must exist before ACLs can target it.

• The Branch field and sample records must exist before branch-based Read behavior can be tested.

• The required roles must exist before they can be added to ACLs.

• Security_admin elevation is required for the ACL creation step in the supplied lab.

4.5 Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Wrong table name | ACL targets wrong object | Verify u_institution_details before saving ACLs. |
| Role not assigned | Expected user access fails | Check the user's role list before testing. |
| Incorrect Branch value | Read test becomes misleading | Create records using ECE, EEE and CSE values. |
| ACL not active | Security rule is not enforced | Confirm Active is true. |
| Missing Security_admin elevation | ACL configuration unavailable | Elevate the required role before ACL creation. |
| Insufficient verification | Incorrect conclusion about security | Test both authorized and unauthorized users plus admin. |

4.6 Deliverables

• Seven project-phase documents.

• Configured ServiceNow user and roles.

• Institution Details table and sample records.

• Read, Create, Write and Delete ACLs.

• Verification results based on impersonation.

• Demonstration video and final documentation.